AI Implementation

Project Plan

Prepared for Steve Hall

February 2026

CONFIDENTIAL

# Executive Summary

This plan outlines a phased AI implementation strategy for Steve Hall’s portfolio of businesses, including automotive dealerships (Denver Bentley, Honda of Paris), an auto finance company, and his foundation’s content operations. The approach delivers immediate productivity wins while building toward sophisticated strategic agents.

The baseline platform is the “Improving Executive System” (IES)—a proven AI-powered executive operating system. It connects to email, calendar, task management, and documents to create a unified command center. Each phase extends this foundation with domain-specific agents and data integrations.

Steve’s existing Google Workspace environment (Gmail, Google Calendar, Google Drive) provides a strong integration foundation, reducing Phase 0 discovery scope and accelerating the initial deployment.

## At a Glance

- 12 use cases identified across Steve’s portfolio

- 5 phases ordered simplest to most complex

- Google Workspace already established as the core platform—reduces integration effort

- Phase 0 (Data Discovery) maps business-specific systems beyond Google

- Custom connectors and tooling required for DMS, financial systems, and market data

- 3–4 weeks total with parallel execution across phases

- Standalone value each phase — Steve sees ROI from the first few days

# Phase 0: Data Discovery & Integration Architecture

| Phase 0: Data Discovery | Days 1–4 ¦ Foundation |
| --- | --- |

Before building any agents, we need to understand where Steve’s data lives beyond Google Workspace—specifically business-specific systems, financial platforms, and market data sources. Google integrations (Gmail, Calendar, Drive) are already solved; this phase focuses on the gaps.

## Objectives

- Map all data sources across portfolio companies and personal operations

- Assess API availability, authentication methods, and data formats

- Identify gaps where custom connectors or ETL pipelines are needed

- Establish secure data access architecture with appropriate permissions

- Produce a Data Landscape Map and Integration Roadmap

## Discovery Areas

Already Established (Google Workspace)

- Gmail — email integration, sent mail corpus for voice training

- Google Calendar — scheduling, meeting context, availability

- Google Drive — document storage, board decks, strategic briefs

- Google Contacts — relationship mapping, communication patterns

Business & Financial Systems (Discovery Needed)

- Dealer Management System (DMS)—which platform? Reynolds & Reynolds, CDK, Tekion?

- Accounting/ERP systems across dealerships and auto finance company

- Auto finance loan management and portfolio systems

- Acquisition target financial data—how is it received and stored?

Market & Intelligence Data

- Quarterly earnings call sources (SEC EDGAR, Bloomberg, FactSet?)

- Automotive market data feeds (NADA, Kelley Blue Book, Cox Automotive?)

- Interest rate and economic data sources

- Competitor tracking—Sonic, Lithia, others?

Content & Operations

- Foundation website and content platforms

- Event management tools for Wisdom Dinners

- Contractor communication for Dallas renovation

## Deliverables

- Data Landscape Map — visual diagram of all systems, data flows, and access methods

- Integration Feasibility Matrix — each source rated by API availability, effort, and priority

- Connector Development Backlog — prioritized list of custom integrations needed

- Security & Access Architecture — authentication strategy, data handling policies

# Phase 1: Executive Operating System Foundation

| Phase 1: Executive OS | Days 3–7 ¦ Low Complexity |
| --- | --- |

Stand up the core AI executive system—the “Steve Hall Command Center.” Built on Google Workspace integrations, this provides immediate daily value and becomes the platform for everything else.

## Use Cases

| Use Case | Description | Data Required |
| --- | --- | --- |
| Email Response Generation | AI drafts email responses in Steve’s voice and tone. Reviews, edits, sends. Learns preferences over time. | Gmail accounts, sent mail history for voice training |
| To-Do Follow-Up | Tracks pending items, sends reminders, flags overdue tasks. Replaces manual list management. | Current task lists, email commitments, calendar actions |
| Voice-to-Draft | Dictate strategy thoughts via voice memo; AI produces polished first draft of white papers and memos. | Voice recording input, document templates |
| Calendar & Scheduling | Manages scheduling conflicts, meeting prep, morning briefings with day’s priorities. | Google Calendar, contacts, meeting context |

## Implementation Approach

- Deploy IES platform with Google Workspace integrations (Gmail, Calendar, Drive)

- Build voice capture workflow (phone dictation → transcription → AI draft)

- Train AI on Steve’s communication style using sent email corpus

- Configure morning briefing routine and end-of-day review

- 2-week onboarding period with daily tuning

## Success Criteria

- Steve uses the system daily for email triage and response drafting

- At least 50% of routine emails handled with AI-assisted drafts

- Voice-to-draft workflow operational for white paper content

- Morning briefing delivered automatically by 6:00 AM

# Phase 2: Communication Intelligence, Content & Research

| Phase 2: Intel, Content & Research | Weeks 2–3 ¦ Medium-High |
| --- | --- |

This phase extends the executive OS in two directions simultaneously: deep email analytics and operational automation, plus content creation and market intelligence agents. Both draw from the same Google Workspace foundation and share connector infrastructure.

## Communication Intelligence Use Cases

| Use Case | Description | Data Required |
| --- | --- | --- |
| Email & Time Intelligence | Analyze patterns: who Steve communicates with most, response times, topic distribution. Identify misallocated time vs. stated priorities. | 6–12 months Gmail history, Calendar, priority list |
| Operator Coaching | AI prepares coaching briefs for portfolio company operators. Tracks commitments, surfaces patterns, suggests talking points. | Operator email threads, meeting notes, KPI data |
| Wisdom Dinner Automation | End-to-end event logistics: invitations, RSVPs, dietary preferences, seating, follow-ups. | Google Contacts, venue info, event history |
| Renovation Management | Coordinate multi-contractor communication, track deliverables, flag delays, consolidate updates. | Contractor contacts, project timeline, comms |

## Content & Research Use Cases

| Use Case | Description | Data Required |
| --- | --- | --- |
| Foundation Content Engine | Draft white papers, leadership covenants, and Stewardship Mandates in Steve’s voice. Manage editorial calendar and publication workflow. | Existing publications, brand voice guide, mission docs |
| Market & Competitive Intel | Track real-time shifts in automotive market, interest rate changes affecting auto finance, competitor moves by Sonic and Lithia. | Market feeds, SEC filings, news APIs |
| Sentiment & Regulatory Agent | Scrape and synthesize quarterly earnings calls for linguistic shifts—how CEOs talk about inventory and AI vs. previous quarters. | SEC EDGAR transcripts, NLP models, historical data |

## Key Questions This Phase Answers

- "How am I using my time?" — Who gets the most attention? Too much? Not enough?

- "Are my emails landing?" — Communication effectiveness analysis

- "Am I on the right priorities?" — Time allocation vs. stated goals

- "Can AI help me coach operators?" — Automated prep for portfolio company calls

## Connectors Required

- Email analytics pipeline (read-only Gmail access to analyze patterns)

- Contact enrichment integration (LinkedIn, company data)

- Event management connector (Resy, Evite, or custom)

- SEC EDGAR API for earnings call transcripts

- Financial news aggregation (Bloomberg, Reuters, or alternative)

- Automotive industry data feeds (Cox Automotive, NADA)

- Content management system for foundation publications

# Phase 3: Financial Intelligence Agents

| Phase 3: Financial Intelligence | Weeks 2–3 ¦ High |
| --- | --- |

Deploy specialized financial analysis agents that process complex documents, identify inconsistencies, and surface insights from acquisition targets and portfolio performance.

## Use Cases

| Use Case | Description | Data Required |
| --- | --- | --- |
| Financial Reconciliation Agent | Compare disparate financial reports from acquisition targets. Spot inconsistencies in “underperforming but mature” businesses that standard accounting software misses. | Target financials, benchmarks, industry comps |
| Shadow Board Agent | Feed board decks, financial statements, and strategic briefs from automotive holdings. AI acts as skeptical activist investor identifying weak assumptions. | Board decks, financials, strategic plans |

## Implementation Approach

- Build financial document parsing pipeline (OCR, table extraction, normalization)

- Develop comparison frameworks for cross-company financial analysis

- Create “activist investor” prompt architecture with industry-specific mental models

- Implement human-in-the-loop review for all financial conclusions

- Extensive testing with historical data before live deployment

## Connectors Required

- Document ingestion pipeline for Google Drive (PDF, Excel, various formats)

- Dealership DMS integration for real-time operational data

- Benchmarking data (NADA guides, industry performance metrics)

- Secure document vault for acquisition-sensitive materials

# Phase 4: Strategic Simulation Agents

| Phase 4: Strategic Simulation | Weeks 3–4 ¦ Very High |
| --- | --- |

The most sophisticated phase: multi-agent systems that simulate real-world business scenarios. These require all prior phases to be operational and benefit from accumulated data and trained models.

## Use Cases

| Use Case | Description | Data Required |
| --- | --- | --- |
| Moat Builder (F&I Simulation) | Simulate aggressive AI buyer negotiating against dealership F&I processes. Identify breakdowns before real AI buyers arrive in the market. | F&I products, negotiation scripts, pricing, deal history |
| Synthetic Negotiation | Multi-agent simulation: one AI as buyer, another as Steve, to practice acquisition pitches for buying and selling companies. | Deal terms, valuations, comps, Steve’s negotiation style |

## Implementation Approach

- Build multi-agent orchestration framework

- Train buyer/seller personas on industry-specific negotiation patterns

- Develop F&I process model from Steve’s dealership data

- Create scenario libraries with varying difficulty levels

- Implement replay and analysis tools for post-simulation review

- Iterate with Steve through live practice sessions

## Success Criteria

- F&I simulation identifies at least 3 process vulnerabilities Steve’s team validates

- Synthetic negotiation produces scenarios Steve considers realistic

- Steve uses simulation prep before at least one real acquisition conversation

# Timeline Overview

The full implementation spans approximately 3–4 weeks with aggressive parallel execution. Each phase delivers standalone value, and phases overlap significantly after the initial data discovery and executive OS foundation are in place.

| Phase | Duration | Complexity | Depends On | Use Cases |
| --- | --- | --- | --- | --- |
| 0: Data Discovery | Days 1–4 | Foundation | — | Prerequisite |
| 1: Executive OS | Days 3–7 | Low | Phase 0 | 4 |
| 2: Intel, Content & Research | Weeks 2–3 | Med-High | Phase 1 | 7 |
| 3: Financial Intelligence | Weeks 2–3 | High | Phases 0–1 | 2 |
| 4: Strategic Simulation | Weeks 3–4 | Very High | Phases 0–3 | 2 |

Note: Phases 2 and 3 run in parallel after Phase 1 is complete. Total engagement: 3–4 weeks.