## Slide 1
1-Week Discovery Sprint
Nexben | Pricing Analysis Tool
Day 1
Kickoff &
Alignment
Confirm scope, goals,
and success criteria
Days 1-2
Stakeholder
Sessions
2-3 focused working
sessions (1-2 hrs each)
Days 2-3
Requirements
Analysis
Inputs, outputs, data
integration mapping
Days 3-4
Architecture
Design
Stack, hosting, API
integration, data flow
Day 5
Deliverables
Presentation
Scoping doc, architecture
recs, T&M estimate
What You Receive
Scoping Document
Inputs, outputs, data integration
requirements, full functional spec
Architecture Recommendations
Stack, hosting model, integration
approach, and data flow design
T&M Estimate
Time and materials estimate
for the full build phase
Deliverables are yours to keep; regardless of whether you proceed with Improving.