Engagement Proposal

Specialty Capital  /  Code Explorer Discovery Engagement

April 2026  |  Confidential

WHAT WE HEARD

Specialty Capital operates two instances of a third-party SaaS platform as the core system for its small-business lending operation: one for the US and one for the international book. The platform runs an estimated one million lines of PHP. There is no source code access. No tribal knowledge from the original developers. The desired outcome is a single, internally owned, multi-tenant platform that Specialty Capital controls.

That outcome is straightforward in concept and genuinely hard in execution. You can’t build a replacement if you don’t understand what you’re replacing. You can’t scope the work, staff it, or price it without a detailed picture of what the current system does: its data model, its business logic, its integration surface, and where the two instances diverge. That’s the gap this engagement closes.

OUR APPROACH

Improving will deploy Code Explorer, our internal LLM-based tool that maps legacy systems. Working from database schemas, API surfaces, observed runtime behavior, and any available documentation, Code Explorer builds a structured, interrogatable model of what the system actually does.

This engagement delivers three phases over five weeks:

| Phase | Timeline | What We Do | Deliverable |
| --- | --- | --- | --- |
| 1: Orient | Week 1 | Access setup and scope confirmation. Define the unknowns: what must the system do that we don’t yet know? Agree on the investigative personas and question sets that will drive Phase 2. | Initial requirements list and investigation plan |
| 2: Investigate | Weeks 2–4 | Run Code Explorer against available system inputs: database schema, API endpoints, UI behavior, integration logs, and any accessible documentation. Interrogate both the US and international instances. Map divergence between them. | Validated AI model + interrogation results per business domain |
| 3: Artifacts | Week 5 | Produce structured documentation from investigation results: domain map, data model summary, business logic inventory, and delta analysis across instances. Deliver Code Explorer itself, configured and trained on your system, with documentation and training so your team can continue using it after the engagement ends. | Code Explorer, configured and trained on your system, with documentation and handoff training Domain map, data model summary, business logic inventory, instance delta analysis |

WHY IMPROVING

We’re not starting from zero, and we’re not treating this like a normal discovery engagement.

- No source code required. Code Explorer is purpose-built for this. It was designed to map complex systems when the source isn’t available and the original developers are gone. That’s the default condition here, not an exception we have to work around.

- Legacy modernization depth. Deep experience with M&A consolidation, dual-instance architectures, and the kind of technical debt that accumulates inside SaaS platforms that were never meant to be replaced.

- AI-native, execution-first. We use AI to compress the timeline. A manual codebase analysis of this scope would take months. Code Explorer does it in weeks and produces artifacts that are immediately actionable for whoever builds the replacement.

- No hidden agenda. We’re not the incumbent. We have no stake in what the replacement platform turns out to be. The artifacts belong to Specialty Capital to use however you choose.

PROPOSED ENGAGEMENT

| Duration | 5 weeks |
| --- | --- |
| Team | 2 consultants: AI Solutions Architect + Senior Engineer |
| Engagement Model | Fixed fee |
| Fee | $50,000 |
| Client Provides | System access (read-only): database schemas, API documentation, available integration specs, sandbox or staging environment |
| Deliverables Ownership | Code Explorer and all artifacts delivered to Specialty Capital. No ongoing licensing or dependency on Improving tooling to continue using it. |