Predictive Inventory Pricing for Automotive Retail

Scoping Draft

July 14, 2026

Executive Summary

Improving proposes a data-driven approach to inventory pricing across Steve Hall's automotive dealership operations. Today, pricing decisions are made without a connected view of website traffic, CRM activity, and accounting/transactional data. Those three systems, together, hold the signal needed to know when a vehicle is priced right, when to hold, and when to cut.

This document proposes a first phase of work: a discovery workshop to define the pricing objective and map the data systems, followed by an analytics build that turns connected demand signals into pricing recommendations. This is a scoping draft, not a final Statement of Work. Timing, cost, and staffing are placeholders pending the discovery workshop.

The core question: does a vehicle's price sit in the range that maximizes views, offers, and turns, as early in its time on the lot as possible? Every day it doesn't, carrying cost erodes margin. Modeling buys such that it maximizes these is key as well.

Project Context

Steve's dealership operations, including Honda of Paris and his other automotive rooftops, face two distinct problems:

Predictive inventory pricing analytics: using website traffic, CRM, and accounting data to decide when to price a vehicle and at what level to maximize turns.

AI-assisted lead management: helping salespeople prioritize daily follow-up and trigger personalized outreach off inventory events.

This document scopes the first problem, pricing analytics. Lead management is a related, second opportunity that Improving recommends scoping separately once the data-integration groundwork from this engagement is in place. The two share underlying data sources but solve different problems: analytics versus workflow design.

Approach

Phase 0: Discovery Workshop

Sit with Steve and the subject-matter experts who touch pricing today. Define the optimization objective precisely (inventory turn rate, days-to-sale, carrying cost, or a blend), inventory the current systems in play (website analytics platform, the dealership's CRM/DMS, and the accounting/transactional system), and identify what data is actually accessible from each. This phase also starts the ownership work described below.

Phase 1: Data Integration

Connect the three source systems into a single view. Establish the signals the model will watch. For example, a spike in vehicle-detail-page views at a given price point signals "hold," while flat or declining views signal "cut." This phase is largely plumbing: reliable, repeatable access to data that today lives in three disconnected places.

Phase 2: Pricing Signal and Recommendation Model

Build the model that turns the connected data into a pricing recommendation per vehicle: hold, adjust, or flag for review. Validate against recent historical sales to confirm the model's recommendations would have produced faster turns or better margin than the pricing decisions actually made.

Phase 3: Workflow, Handoff, and Ownership

Stand up the recommendation as something Steve's team actually uses day to day, not just a model in a notebook. This phase includes exception handling (a data source goes down, a connection breaks) and a clear handoff of ongoing ownership. Improving builds the workflow, but someone on Steve's team needs to own and maintain it going forward. That owner needs to be technically adjacent enough to tell a connectivity problem from a data problem, even if they aren't writing the code themselves.

Deliverables

| Phase | Outcome | Timing |
| --- | --- | --- |
| 0: Discovery | Defined pricing objective, data-source map, ownership plan | TBD, to be scoped in workshop |
| 1: Data Integration | Connected view across website, CRM/DMS, accounting data | TBD |
| 2: Pricing Model | Validated hold/adjust/flag recommendation per vehicle | TBD |
| 3: Workflow and Handoff | Running system in daily use, owned by Steve's team | TBD |

Team and Ownership

There is currently no obvious internal owner for a running AI workflow on Steve's team. This is a real gap, and it's a shared one to close, not something Improving hands back to Steve to solve alone. Improving will work directly with Steve during Phase 0 to identify, evaluate, and help select that internal owner: someone technically adjacent enough to triage connectivity and data issues, even if they aren't writing code themselves.

Without a named, supported owner, the system will not survive past handoff without Improving covering the efforts. Getting to that person is a joint Phase 0 deliverable, worked on alongside Steve rather than left for him to solve on his own.

Open Questions and Assumptions

No formal Statement of Work or pricing has been set yet. This is a scoping draft to confirm direction before Improving proposes terms.

Scope of "the dealership": confirm whether this is a single rooftop pilot (e.g., Honda of Paris) or spans multiple dealership brands in Steve's group.

Specific CRM/DMS platform(s) in use need confirmation in Phase 0 (referenced generically so far as legacy dealer software).

Data access and export capability from all three systems (website analytics, CRM/DMS, accounting) is assumed but not yet verified.

Internal ownership for ongoing maintenance is an open item. Improving will help identify and evaluate a candidate during Phase 0, working jointly with Steve rather than leaving the decision to him alone.

Timeline and investment are intentionally left as TBD pending the discovery workshop. Scope should be sized against Steve's actual data before committing hours or cost.

Next Steps

Schedule a discovery workshop with Steve Hall and his automotive team to map data systems and define the optimization objective.

Work with Steve during Phase 0 to identify and evaluate a candidate internal owner for the eventual workflow.

Confirm whether the pilot scope is one dealership or multiple before Improving sizes Phase 0 through 3 timing and cost.

Once scoped, return with a formal proposal including timeline, staffing, and investment.