AI Implementation

Project Plan

Prepared for Steve Hall

Prepared by Improving

February 2026

CONFIDENTIAL

# Executive Summary

This plan outlines a phased AI implementation strategy for a portfolio of businesses including automotive dealerships, an auto finance company, and a foundation’s content operations. The approach delivers immediate productivity wins in Phase 1 while establishing the foundation for sophisticated strategic agents in Phase 2.

The baseline platform is the “Improving Executive System” (IES), a proven AI-powered executive operating system, deployed locally using Claude Cowork with MCP (Model Context Protocol) connectors into the existing Google Workspace environment. No web infrastructure or cloud deployment required. The result is a private, always-available AI executive assistant that connects directly to email, calendar, documents, and task management.

Phase 1 focuses on establishing this baseline platform with the primary data sources (emails, documents, and journals) and delivering the core use cases that provide daily value. Phase 2, scoped separately, extends the platform with advanced domain-specific agents and additional data integrations for business-specific systems.

## At a Glance

- Phase 1: IES Foundation: baseline platform, primary data sources, 6 core use cases

- Phase 2: Advanced Agents: financial intelligence, market research, strategic simulation (future SOW)

- Google Workspace already established; connects directly via MCP connectors

- Time & Materials engagement with Phase 1 estimate and NTE cap

- Standalone value from Day 1: ROI visible within the first week

# Phase 1: IES Foundation & Core Use Cases

Phase 1 establishes the Improving Executive System as a unified command center. This phase covers data discovery, platform deployment, and the core use cases that deliver immediate daily value, all built on the existing Google Workspace environment.

| Phase 1: IES Foundation & Core Use Cases | SOW Scope ¦ 3–4 Weeks |
| --- | --- |

## Part A: Data Discovery & Setup

Before configuring any agents, we map the data landscape and deploy the IES platform. Google Workspace connects directly through existing MCP connectors; this step identifies what additional data sources exist and how they’ll be addressed in Phase 2.

Discovery Objectives

- Map all data sources across all portfolio companies and personal operations

- Deploy IES locally via Claude Cowork with Google Workspace MCP connectors

- Assess API availability for business-specific systems (DMS, financial platforms, market data)

- Produce a Data Landscape Map and Integration Roadmap for Phase 2 planning

Key Questions to Answer

- Which DMS platform does each dealership use? (Reynolds & Reynolds, CDK, Tekion?)

- Where do board decks and strategic briefs live? (Google Drive folder? Shared drive? Local?)

- How is acquisition pipeline data received and stored?

- Are voice memos used today? What device and app?

- What does the foundation’s content workflow look like today?

Discovery Deliverables

- Data Landscape Map: visual diagram of all systems, data flows, and access methods

- Integration Feasibility Matrix: each source rated by API availability, effort, and priority

- Phase 2 Connector Backlog: prioritized list of custom MCP servers and data imports needed

- Security & Access Architecture: authentication strategy, data handling policies

## Part B: Core Use Cases

These are the use cases that deliver immediate daily value using the primary data sources (email, calendar, documents, journals). All are powered by the IES platform running locally via Claude Cowork with Google Workspace MCP connectors.

| Use Case | Description | Data Required |
| --- | --- | --- |
| Email Response Generation | AI drafts email responses in the executive’s voice and tone. Reviews, edits, sends. Learns preferences over time from sent mail history. | Gmail accounts, sent mail corpus for voice training |
| To-Do Follow-Up | Tracks pending items across email and calendar, sends reminders, flags overdue tasks. Replaces manual list management. | Current task lists, email commitments, calendar actions |
| Voice-to-Draft | Dictate strategy thoughts via voice memo; AI produces polished first draft of white papers, memos, and Stewardship Mandates. | Voice recording input, document templates, existing publications |
| Calendar & Morning Briefing | AI manages scheduling conflicts, meeting prep, and delivers a morning briefing with the day’s priorities by 6:00 AM. | Google Calendar, contacts, meeting context |
| Email & Time Intelligence | Analyze communication patterns: who the executive engages with most, response times, time allocation vs. stated priorities. | 6–12 months Gmail history, calendar data, stated priority list |
| Foundation Content Drafting | Draft white papers, leadership covenants, and foundation content in the executive’s voice using existing publications as training data. | Existing publications, brand voice samples, foundation mission docs |

## Implementation Approach

Week 1: Discovery & Deployment

- Conduct 2-hour data discovery kickoff (in-person, Dallas)

- Deploy IES locally via Claude Cowork with Google Workspace MCP connectors (Gmail, Calendar, Drive)

- Begin voice training on the sent email corpus (3–6 months of history)

- Deliver first AI-drafted email response within 48 hours of deployment

Week 2: Core Activation

- Morning briefing operational and delivered by 6:00 AM daily

- Configure to-do tracking from email commitments and calendar

- Set up voice-to-draft workflow (phone dictation → transcription → AI draft)

- Daily check-ins for voice calibration and tuning

Weeks 3–4: Intelligence & Content

- Deploy email & time intelligence analysis (communication patterns, time allocation)

- Activate foundation content drafting using existing publications as training data

- Deliver Data Landscape Map and Phase 2 Integration Roadmap

- Establish weekly review cadence for ongoing tuning

## Phase 1 Success Criteria

- The system is used daily for email triage and response drafting

- At least 50% of routine emails handled with AI-assisted drafts

- Morning briefing delivered automatically by 6:00 AM

- Voice-to-draft workflow operational for white paper and foundation content

- First “Time Allocation Report” delivered showing communication patterns

- Data Landscape Map and Phase 2 roadmap delivered and signed off

# Phase 2: Advanced Agents & Domain Integrations

Phase 2 extends the IES platform with specialized agents and custom data integrations for business-specific systems. This phase will be scoped as a separate SOW based on findings from the Phase 1 Data Discovery and evolving priorities.

| Phase 2: Advanced Agents & Integrations | Future SOW ¦ TBD |
| --- | --- |

## Planned Capabilities

The following use cases were identified in our initial conversations and represent the advanced capabilities that build on the Phase 1 foundation. Each requires additional data integrations beyond Google Workspace.

Financial Intelligence

| Use Case | Description | Data Required |
| --- | --- | --- |
| Shadow Board Agent | Feed AI board decks, financial statements, and strategic briefs from automotive holdings. AI acts as a skeptical activist investor identifying weak assumptions. | Board decks, financials, strategic plans, DMS data |
| Financial Reconciliation | Compare disparate financial reports from acquisition targets. Spot inconsistencies in “underperforming but mature” businesses. | Target financials, benchmarks, industry comps |

Market & Competitive Intelligence

| Use Case | Description | Data Required |
| --- | --- | --- |
| Market & Competitive Intel | Track real-time shifts in automotive market, interest rate changes affecting auto finance, competitor moves by Sonic and Lithia. | Market feeds, SEC filings, news APIs |
| Sentiment & Regulatory Agent | Scrape and synthesize quarterly earnings calls for linguistic shifts: how CEOs talk about inventory and AI vs. previous quarters. | SEC EDGAR transcripts, NLP models, historical data |

Strategic Simulation

| Use Case | Description | Data Required |
| --- | --- | --- |
| Moat Builder (F&I Simulation) | Simulate aggressive AI buyer negotiating against dealership F&I processes. Identify breakdowns before real AI buyers arrive. | F&I products, negotiation scripts, pricing, deal history |
| Synthetic Negotiation | Multi-agent simulation: one AI as buyer, another as the executive, to practice acquisition pitches for buying and selling companies. | Deal terms, valuations, comps, the executive’s negotiation style |

Operational Automation

| Use Case | Description | Data Required |
| --- | --- | --- |
| Operator Coaching | AI prepares coaching briefs for portfolio company operators. Tracks commitments, surfaces patterns, suggests talking points. | Operator email threads, meeting notes, KPI data |
| Wisdom Dinner Automation | End-to-end event logistics: invitations, RSVPs, dietary preferences, seating, follow-ups. | Google Contacts, venue info, event history |
| Renovation Management | Coordinate multi-contractor communication, track deliverables, flag delays, consolidate updates. | Contractor contacts, project timeline, comms |

## Custom Integrations Required

Phase 2 capabilities require data sources beyond Google Workspace. The Phase 1 Data Discovery will assess each of these and produce a prioritized integration roadmap:

- Dealer Management System (DMS): MCP server or data import for operational data

- Financial document pipeline: PDF/Excel parsing, OCR, table extraction

- SEC EDGAR API: earnings call transcripts and financial filings

- Market data feeds: automotive industry data (Cox Automotive, NADA, KBB)

- Financial news aggregation: Bloomberg, Reuters, or alternatives

- Contact enrichment: LinkedIn and company data integration

- Event management: Resy, Evite, or custom workflow for Wisdom Dinners

# Engagement Structure

## Team & Roles

- David O’Hara, Regional Director: Executive sponsor and strategic oversight. Nonbillable; personal involvement as a value-add to the engagement.

- Derek Nwamadi, Senior Account Executive: Engagement management, deliverable tracking, and client coordination.

- Principal Technologist (Bud Marrical): Hands-on implementation lead for IES deployment, MCP connector configuration, agent development, and ongoing tuning.

## Weekly Cadence

- Weekly Review (30 min): Progress review, friction report, usage metrics, next sprint plan

- Daily Check-ins (Week 1–2): Voice calibration, tuning, and rapid iteration during initial deployment

- Phase Boundary Review: Formal checkpoint at end of Phase 1 to review Data Landscape Map, confirm Phase 2 scope, and sign off on next SOW